EQUINESYNC

# CGP-006
SaaS Subscription Financial Provider Runtime Evidence
Gap Closure Criteria and Assurance Plan

Version 1.1.0 | Subordinate Implementation-Governance Instrument

| Control Field | Value |
| --- | --- |
| Document ID | CGP006-FIN-GAP-0005-CLOSURE-CRITERIA-AND-ASSURANCE-PLAN-V1.1.0 |
| Status | FOUNDER_APPROVED_PENDING_PROTECTED_REPOSITORY_ACCESSION_AND_CUSTODY_NO_GAP_CLOSURE_EFFECT |
| Controlling gap | CGP006-MAP-GAP-0005 |
| Related IWP | CGP006-IWP-CANDIDATE-0004 - financial slice only |
| Affected guides | ES-CG-10 and ES-CG-13 |
| Date | August 1, 2026 |
| Founder approval ID | ES-FD-CGP006-MAP-GAP-0005-CLOSURE-PLAN-V1.1.0-2026-08-01 |
| Approval timestamp | 2026-08-01T00:01:00-05:00 |
| Approval scope | Documentary approval of this closure-criteria and assurance plan only; no gap closure or runtime authority |

FOUNDER DECISION RECORDED Founder approved the document classification, hierarchy, technical closure path, exact closure object, evidence gates, repository placement, and authority boundaries on August 1, 2026.

# Document Control and Revision Status

| Field | Controlled Value |
| --- | --- |
| Classification | CGP-006 subordinate implementation-governance closure-criteria and evidence-assurance plan |
| Lifecycle status | Founder approved; protected repository accession and custody pending; no gap closure effect |
| Primary closure object | CGP006-MAP-GAP-0005 only |
| Supporting PIA | Item 09 BPF V0.2, documentary-governance approval only |
| Reviewed repository reference | integrate-emergent-final-zip at 9996e948ede39a968b8facd8afe15c2b1a345204; reverify before accession |
| Proposed repository path | governance/implementation/code-guides/drafting/CGP-006/SAAS_SUBSCRIPTION_FINANCIAL_PROVIDER_RUNTIME_EVIDENCE_GAP_CLOSURE_CRITERIA_AND_ASSURANCE_PLAN_V1_1/ CGP006_MAP_GAP_0005_CLOSURE_CRITERIA_AND_ASSURANCE_PLAN_V1_1_0.md |
| Supersedes | Local V1.0 draft only; no repository governance artifact |
| Closure authority | Founder with protected financial assurance evidence and custody |
| Implementation authority created | No |
| Provider/live-payment authority created | No |
| Production/release authority created | No |

# Executive Disposition

Founder approval of this instrument was recorded on August 1, 2026 under ES-FD-CGP006-MAP-GAP-0005-CLOSURE-PLAN-V1.1.0-2026-08-01. The approval adopts this document as the approved subordinate documentary closure-criteria and assurance plan for CGP006-MAP-GAP-0005. It does not itself close that gap, authorize implementation, approve or activate a provider, permit a live payment, establish production readiness, or amend controlling canon.

The V1.0 draft required a live transaction as a universal closure gate and placed the document outside the existing CGP-006 hierarchy. V1.1.0 corrects those weaknesses and narrows every claim to the exact gap lineage.

Anchors the plan to CGP006-MAP-GAP-0005, CGP006-IWP-CANDIDATE-0004, ES-CG-10, ES-CG-13, Item 09, PR #69, and PR #70.

Places the package under the established governance/implementation/code-guides/drafting/CGP-006 hierarchy.

Separates technical evidence-gap closure from production financial readiness.

Uses provider-connected Stripe sandbox/test evidence as the ordinary technical closure path.

Requires a live transaction only when separately directed or when a material control cannot otherwise be proven.

Adds evidence acceptance, review integrity, contradictory-evidence, revalidation, and custody controls.

FOUNDER-APPROVED PRESENT POSTURE The plan is approved but not yet protectedly accessioned or placed into custody. PR #69 and PR #70 remain evidence inputs only while open, draft, unmerged, or not followed by protected-head custody. Neither draft PR, alone or together, closes CGP006-MAP-GAP-0005.

# 1. Purpose, Nature, and Normative Use

## 1.1 Purpose

This plan converts distributed constitutional, PIA, Code Guide, gap-register, provider-evidence, and repository requirements into a bounded and auditable closure test for CGP006-MAP-GAP-0005.

## 1.2 Nature of the Instrument

This is a Founder-approved subordinate implementation-governance assurance plan, not constitutional canon, not a PIA, not an implementation directive, not a release certificate, and not a Founder closure disposition. It becomes the repository-controlling closure checklist for this one gap only after the exact approved bytes are protectedly accessioned and required custody is complete. Existing code, a Stripe account, a provider dashboard, a passing test, a draft PR, a secret, a role label, or technical ability does not create authority to perform or approve an action.

## 1.3 Normative Terms

| Term | Meaning |
| --- | --- |
| MUST / SHALL | Mandatory condition for the determination claimed. |
| MUST NOT / SHALL NOT | Prohibited claim or action. |
| SHOULD | Strong assurance expectation; variance requires recorded rationale. |
| MAY | Permitted approach that does not broaden authority. |

# 2. Governance Hierarchy and Precedence

| Layer | Authority / Artifact | Role and Effect |
| --- | --- | --- |
| 1 | Law, regulation, court orders, processor rules | Highest external constraints; unresolved material ambiguity blocks the affected action or claim. |
| 2 | Founder directives, lifecycle decisions, implementation/production/closure grants | Only explicit Founder authority may authorize implementation, live mutation, production use, or final closure. |
| 3 | Master Product Vision and Ecosystem Model | Apex purpose and structural authority. |
| 4 | Financial Truth Model V2.1 | Primary substantive owner of financial programs, states, reconciliation, evidence, and authority. |
| 4 | External Architecture Model V2.0 | Primary provider-boundary owner: provider neutrality, explicit side effects, authentication, retry, secrets, portability. |
| 4 | Platform Operations, Audit, Privacy, Security, Key, Configuration, Reporting, Permission, Records, Vendor canons | Cross-cutting release, evidence, data, access, secret, reporting, and vendor boundaries. |
| 5 | Item 09 BPF PIA V0.2 and executed disposition | Documentary design input only; no implementation or financial activation authority. |
| 6 | Code Guide Program Plan V1.1; ES-CG-10; ES-CG-13 | Active for planning reference, implementation control, and PR review only. |
| 7 | CGP-006 gap register and IWP candidate backlog | Direct gap lineage, closure evidence, severity, candidate work package, and closure authority. |
| 8 | PR #69 and PR #70 | Evidence candidates; no closure effect until protected integration and custody. |
| 9 | This V1.1.0 plan | Organizes and tests superior requirements; cannot amend them. |
| 10 | Code, tests, runtime logs, Stripe/provider state | Implementation and evidence; proves only observed, reproducible behavior. |

## 2.1 Lifecycle Resolution Rule

Where a source file contains a stale internal lifecycle label, the controlled Canon Index, Founder decision evidence, protected accession records, and custody records govern the current lifecycle posture. A title, version number, path, or in-file status line is not independently conclusive.

## 2.2 Conflict and Stop Rule

A lower-order artifact may implement or evidence a higher-order requirement but may not amend, waive, contradict, narrow below the required protection, or broaden it. Any material conflict affecting money movement, financial truth, tax, secrets, access, privacy, evidence, or production status must be recorded and blocks the affected determination until resolved by the proper authority.

## 2.3 Item 09 Authority Limitation

DOCUMENTARY-ONLY AUTHORITY The executed Item 09 Founder disposition approves the V0.2 PIA package for documentary governance remediation purposes only. It does not establish adoption, lock, implementation authority, production readiness, financial activation, provider activation, refunds, accounting postings, or operational readiness.

## 2.4 Repository Status Reconciliation

The reviewed PROGRAM_STATUS.md retains a broad statement that repository-specific implementation mapping is not authorized. Later, more specific protected PR #62 and PR #63 records establish that the documentary repository-mapping baseline was approved, merged, and placed into custody, while all 18 gaps remain open, all candidate IWPs remain unauthorized, and runtime implementation remains unauthorized. The specific later custody record controls the documentary mapping package within its scope; it does not grant Stripe testing, product-code change, or implementation authority. This plan relies on that baseline only as an accessioned gap inventory.

# 3. Exact Lineage and Closure Object

## 3.1 Controlling Gap

| Field | Gap Record |
| --- | --- |
| Gap ID | CGP006-MAP-GAP-0005 |
| Title | Financial/provider runtime evidence is absent |
| Affected guides | ES-CG-10; ES-CG-13 |
| Classification | IMPLEMENTED_WITH_INCOMPLETE_EVIDENCE |
| Severity / likelihood | P1_HIGH / LIKELY |
| Required closure evidence | Signed webhook tests; replay/idempotency; provider reconciliation; financial export verification |
| Closure authority | Founder with financial assurance evidence |
| Candidate work package | CGP006-IWP-CANDIDATE-0004 |

## 3.2 Exact Closure Effect

A successful determination closes only the absence of sufficient provider-connected runtime and reconciliation evidence for the EquineSync SaaS subscription billing slice mapped to CGP006-MAP-GAP-0005.

## 3.3 Express Non-Closure

CGP005-TA-APP-GAP-0004 or general implementation-evidence readiness.

CGP006-MAP-GAP-0012, document-signature provider lifecycle evidence.

The whole of CGP006-IWP-CANDIDATE-0004, which also includes document-signature evidence.

Barn/facility invoices, provider billing, customer-to-barn collection, connected accounts, marketplace transfers, reserves, or payouts.

Accounting synchronization, authoritative general-ledger operation, tax filing/remittance, or jurisdiction-wide tax compliance.

Deployment, pilot, production financial readiness, customer onboarding, public launch, legal compliance certification, or independent assurance.

# 4. Controlling and Supporting Source Register

| Source | Role | Requirements Consumed | Authority Limit |
| --- | --- | --- | --- |
| Authority Matrix and Canon Index | Hierarchy and lifecycle navigation | Precedence; lifecycle resolution; distinct implementation and production authority | Navigational; no substantive or operational grant |
| Financial Truth Model V2.1 | Primary financial canon | Program separation; states; idempotency; processor evidence; reconciliation; refunds; disputes; audit; SaaS billing | No implementation or production authority |
| External Architecture Model V2.0 | Provider-boundary canon | Provider neutrality; explicit side effects; authentication; secrets; retry; failure; portability | No provider activation or production mutation |
| Platform Ops / Audit / Records | Release and evidence boundaries | Test environment, release evidence, rollback, attribution, integrity, retention, reproduction | Evidence does not create authority |
| Privacy / Security / Key / Config / Vendor / Permission / Reporting | Cross-cutting controls | Minimization, secrets, access, configuration, vendor risk, reporting truth | Controls only assigned domains |
| Item 09 BPF V0.2 | Documentary design input | Billing/payment design and BPF-FD-001..025 | Documentary remediation only |
| Code Guide Program; ES-CG-10/13 | Implementation governance | Evidence rigor, testing, integration, safety, PR review | Limited active scopes; merge/release/operations inactive |
| PR #62 gap and IWP registers | Direct gap authority | Exact closure object, evidence, authority, work package | No implementation authority by itself |
| PR #69 | Read-only live evidence candidate | Account, live catalogue, tax posture, missing runtime dataset | Draft/unmerged; no closure effect |
| PR #70 | Sandbox evidence candidate | Test catalogue, idempotent sync, backend checkout, environment-safe code | Draft/unmerged; no closure effect |

# 5. Current Evidence Posture

## 5.1 Draft Evidence Inputs

PR #69 documents read-only inspection of the live Equine Sync Stripe account. It identifies a live product/price catalogue and active Missouri Stripe Tax registration, but no webhook endpoint, Checkout Sessions, subscriptions, PaymentIntents, charges, refunds, or provider-delivered event dataset. Its truthful determination is partial evidence with the gap remaining open.

PR #70 documents an environment-safe Stripe sandbox catalogue, 23 Products, 30 Prices, idempotent second application, sandbox Mongo readiness, and a backend-created test-mode Checkout Session. It does not prove provider-delivered signed webhooks, the broader subscription lifecycle, refunds, tax calculation, financial control totals, or production readiness.

EVIDENCE STATE AND BASELINE RULE Evidence on an open or unmerged branch must be labeled CANDIDATE_EVIDENCE_PENDING_PROTECTED_ACCESSION. PR #69 and PR #70 begin from different protected baselines and must not be silently combined. PR #69 must be rebased and reverified, or its still-valid evidence must be carried into a successor package tied to the current protected head.

| ID | Control | Current Evidence | Status |
| --- | --- | --- | --- |
| FIN-001 | Account identity | PR #69 candidate | CANDIDATE_SATISFIED_PENDING_ACCESSION |
| FIN-002 | Catalogue parity and environment separation | PR #69 partial live; PR #70 complete sandbox | PARTIAL_PENDING_ACCESSION |
| FIN-003 | Tax configuration plus completed calculation | PR #69 configuration only | PARTIAL |
| FIN-004 | Backend/provider Checkout | PR #70 candidate | CANDIDATE_SATISFIED_PENDING_ACCESSION |
| FIN-005 | Provider-connected subscription lifecycle | Code and synthetic tests only | OPEN |
| FIN-006 | Authorized test webhook endpoint/forwarding | None observed | OPEN |
| FIN-007 | Signed event accepted; invalid rejected | Code only | OPEN |
| FIN-008 | Provider duplicate replay: one effect | Synthetic/local tests | PARTIAL |
| FIN-009 | Provider out-of-order resilience | Synthetic/local tests | PARTIAL |
| FIN-010 | Invoice lifecycle mirror | No qualifying transaction dataset | OPEN |
| FIN-011 | PaymentIntent success/failure mirror | No qualifying transaction dataset | OPEN |
| FIN-012 | Transaction reconciliation | No provider/local transaction crosswalk | OPEN |
| FIN-013 | Refund or credit treatment | Absent | OPEN |
| FIN-014 | Financial report/control totals | Absent | OPEN |
| FIN-015 | Payload minimization | Code/tests and reports partial | PARTIAL |
| FIN-016 | Provider-connected failure/retry | Synthetic/local tests | PARTIAL |
| FIN-017 | Customer location and tax result | Absent | OPEN |
| FIN-018 | Founder closure disposition | Absent | OPEN |

# 6. Closure Principles and Invariants

1.  Internal status is not proof of external settlement.

2.  A Checkout Session proves initiation, not payment, settlement, refund, or reconciliation.

3.  Provider events are scoped evidence and must map to canonical EquineSync states.

4.  Sandbox and live credentials, objects, numbering, data, webhooks, logs, and receipts must remain separated.

5.  Every external mutation must use stable provider-appropriate idempotency.

6.  A retry after an uncertain result must first reconcile the prior provider result.

7.  Duplicate, delayed, replayed, and out-of-order events must not create duplicate financial or entitlement effects.

8.  Corrections preserve history through refund, credit, cancellation, reversal, adjustment, or supersession.

9.  Entitlement is distinct from settlement and follows approved product policy.

10.  Reconciliation compares configuration, internal records, provider objects/events, and entitlement state.

11.  Test and production financial truth cannot mix.

12.  Evidence is reproducible, sanitized, environment-scoped, and linked to an exact code commit.

13.  Passing tests prove only tested behavior and cannot cure missing authority or provider evidence.

14.  Dashboard screenshots do not replace auditable objects, events, and reconciliation.

15.  No label or risk acceptance may fabricate missing evidence.

# 7. Mandatory Closure Gates

| Gate | Condition | Acceptance Evidence | Blocks Closure |
| --- | --- | --- | --- |
| G-01 | Authority and scope | Exact authority, operators, environment, allowed/prohibited actions | Missing/ambiguous authority; unauthorized live mutation |
| G-02 | Protected lineage | Source freeze, manifests, commit identities, authorized-path report | Stale base; moving head; unreviewed evidence change |
| G-03 | Catalogue and environment | Provider/local parity; no live IDs in sandbox; idempotent sync | Mixed environment; unexplained mismatch; inactive required object |
| G-04 | Backend checkout | Actual backend creates test Checkout with safe correlation | Mocked-only proof; wrong Price/env; false entitlement |
| G-05 | Authenticated webhook | Actual Stripe test event; valid accepted; invalid/missing rejected | Synthetic-only; unsigned acceptance; wrong secret/env |
| G-06 | Event custody/resilience | Duplicate, retry, stale lock, out-of-order: one final effect | Duplicate effect; lost event; stale regression |
| G-07 | Subscription lifecycle | Provider/local create, update, renewal, failure, recovery, cancellation | Inconsistent entitlement; unsupported claimed state |
| G-08 | Invoice/payment/correction | Invoice and PaymentIntent success/failure; refund/credit evidence | Internal paid claim without provider proof; destructive overwrite |
| G-09 | Tax calculation boundary | Valid test location and completed automatic-tax calculation | requires_location_inputs; unsupported compliance claim |
| G-10 | Reconciliation/control totals | Machine-readable provider/local crosswalk; zero unexplained variance | Orphan, duplicate, unprocessed event, amount variance |
| G-11 | Security/privacy/audit | Scans, sanitized logs, attributable reproducible manifest | Secret/prohibited data exposure; unverifiable evidence |
| G-12 | Review/disposition/custody | Reviews, residual risks, Founder closure, post-merge rerun | Unresolved mandatory blocker; no authority/custody |

# 8. Provider-Connected Sandbox/Test Assurance

## 8.1 Ordinary Technical Closure Path

The ordinary technical closure path is a Stripe sandbox/test-mode exercise using actual provider objects, actual provider-generated events, the actual EquineSync backend routes and handlers, and the actual test database state. Mocked or fabricated event fixtures remain valuable implementation tests but do not by themselves satisfy provider-runtime evidence.

CORRECTED V1.1 RULE The controlling gap record calls for an authorized sandbox/live test plan, signed webhook tests, replay/idempotency evidence, provider reconciliation, and financial export verification. It does not make a live customer payment an automatic prerequisite to technical closure.

## 8.2 Acceptable Provider Delivery

The event is created or delivered by Stripe in test mode.

The actual EquineSync handler receives the event.

The event is verified with the corresponding test signing secret.

Provider event and object identifiers are retained in sanitized form.

Invalid, missing, stale beyond policy, or mismatched signatures are rejected.

No production endpoint, live secret, or customer data is used absent separate authority.

## 8.3 Mandatory and Conditional Scenarios

| ID | Scenario | Minimum Proof | Applicability |
| --- | --- | --- | --- |
| S-01 | Monthly Checkout/subscription | Checkout, customer, subscription, invoice/payment state, local correlation, entitlement | Mandatory |
| S-02 | Annual interval | Annual Price, amount, currency, period, entitlement | If annual offered |
| S-03 | Subscription update | Provider event, local state, effective time, entitlement transition | Mandatory |
| S-04 | Renewal success | Invoice/payment, period advance, no duplicate benefit | Mandatory |
| S-05 | Renewal failure/recovery | Failure, safe retry/recovery, one final effect, policy-bounded entitlement | Mandatory |
| S-06 | Cancellation | Timing, final period, entitlement, preserved history | Mandatory |
| S-07 | Invoice lifecycle | Created/finalized/paid/payment-failed mapping | Mandatory handled set |
| S-08 | PaymentIntent lifecycle | Success/failure mapping | Mandatory handled set |
| S-09 | Signature cases | Valid accepted; invalid/missing/env mismatch rejected | Mandatory |
| S-10 | Duplicate replay | Same event redelivered; one business effect | Mandatory |
| S-11 | Retryable failure | Non-success, safe retry, eventual complete, no duplication | Mandatory |
| S-12 | Stale lock | Controlled reclamation; one final effect | If lock exists |
| S-13 | Out-of-order | Deterministic final state; no regression | Mandatory |
| S-14 | Refund or credit | Provider correction, local representation, reconciliation | Mandatory money-return capability |
| S-15 | Tax calculation | Complete tax result with valid test location | Mandatory |
| S-16 | Report/control total | Provider population equals local/report counts and amounts | Mandatory |
| S-17 | Add-on/proration | Expected invoice and entitlement delta | If offered |
| S-18 | Downgrade | Correct effective date; no premature access loss | If offered |
| S-19 | Dispute/chargeback | Neutral state; preserved evidence; no fraud inference | If claimed/handled; else explicit unsupported |
| S-20 | Partial refund | Allocation and amount conservation | If supported; else explicit N/A boundary |

## 8.4 Current Handler Event Floor

At minimum, assurance must cover the event families the repository currently claims to handle: Checkout completion; subscription creation, update, deletion, and trial-ending; invoice creation, finalization, paid, and payment-failed; and PaymentIntent success and failure. Any additional claimed event family must be added and tested.

## 8.5 Applicability Discipline

A scenario may be marked not applicable only where the product does not offer the capability, the code does not claim to handle it, the non-support boundary is explicit, and omission does not contradict superior governance. NOT_APPLICABLE must not hide an implemented but untested path.

# 9. Live-Mode Evidence and Production Readiness Separation

## 9.1 Read-Only Live Evidence

Read-only live-account evidence may support account identity, catalogue, tax-setting, webhook-posture, and environment-binding review. It must not be described as transaction proof, settlement proof, operational readiness, or production certification.

## 9.2 No Automatic Live-Transaction Requirement

AUTHORITY CORRECTION A live transaction is not imposed as a universal condition for closing CGP006-MAP-GAP-0005. The controlling gap permits sandbox/live testing and specifies provider-runtime evidence rather than mandatory live money movement.

## 9.3 When Live Proof Is Required

A Founder directive expressly requires it for this gap closure.

A mandatory control cannot validly be established in test mode.

A separate production-readiness or release workstream requires it.

A provider limitation makes live-only behavior material to the claim.

Any live proof requires a separate Founder directive defining the maximum amount, approved customer, Product/Price, operators, time window, data handling, monitoring, cancellation/refund plan, stop conditions, cleanup, and treatment of fees. Closing this evidence gap does not itself establish production financial readiness.

# 10. Webhook, Event, and Evidence Custody

Provider account and environment identity; endpoint or forwarding mechanism identity.

Provider API version and event schema version where available.

Event ID/type, provider creation time, receipt time, processing attempts, final state, and correlation ID.

Sanitized customer, Checkout, subscription, invoice, PaymentIntent, refund, Product, and Price identifiers.

Exact code commit and configuration posture used for the run.

Expected and actual canonical transition; duplicate/retry/out-of-order result.

Final local record identities, reconciliation, exception treatment, cleanup, and retained-evidence disposition.

PAYLOAD AND SECRET BOUNDARY Do not commit Stripe keys, signing secrets, full payment credentials, unrestricted provider payloads, .env files, database URLs, JWT secrets, or unnecessary personal data. Preserve authenticated identifiers, hashes, minimum-necessary normalized evidence, and reproducible provider receipts.

# 11. Reconciliation and Financial Control Totals

## 11.1 Required Layers

| Layer | Required Comparison |
| --- | --- |
| Catalogue | Approved definitions; local plans/add-ons; provider Products/Prices |
| Initiation | Checkout Session and customer |
| Recurring state | Subscription and subscription items |
| Financial state | Invoice; PaymentIntent/charge; refund/credit |
| Event state | Provider events and local processing records |
| Local truth | Subscription, invoice, payment, billing-event, entitlement records |
| Reporting | Assurance report/export counts and amounts |

## 11.2 Conservation and Variance

Object counts reconcile by type and environment.

Expected provider objects are neither missing nor duplicated.

Amounts and currency match the approved plan and transaction.

One provider event produces no more than one intended financial effect.

Local payment/refund totals do not exceed provider evidence.

Entitlements follow approved lifecycle policy, not an isolated payment flag.

Every variance is identified, quantified, owned, and resolved or expressly accepted by the closure authority.

Closure requires zero unexplained mandatory variance. A disclosed and Founder-accepted nonblocking residual risk may remain only if it does not contradict the claimed closure.

## 11.3 Meaning of Financial Export Verification

For this gap, financial export verification means a reproducible machine-readable assurance report or export whose counts and amounts reconcile to provider and local source records. It does not require QuickBooks activation and does not prove authoritative accounting books.

# 12. Tax Evidence Boundary

The test must correct the current requires_location_inputs condition using authorized synthetic test location data and produce a completed automatic-tax calculation for an applicable test transaction.

LIMITED MEANING This proves only that the configured provider calculation and EquineSync mapping behaved as tested. It does not prove legal tax advice, correct registration in every jurisdiction, filing/remittance readiness, marketplace-facilitator treatment, exemption validity, or production tax compliance.

# 13. Security, Privacy, Access, and Secret Controls

Least-privilege operator and credential scope.

Environment-specific credential and webhook-secret handling.

No secrets in source, screenshots, logs, reports, tickets, or committed artifacts.

Minimum-necessary synthetic test data; no production payment/customer data copied for convenience.

No raw card or bank credential storage.

Redacted but reproducible evidence and governed retention/access.

Secret scan and staged-artifact scan results.

Rotation/revocation plan for any temporary credential or signing secret.

Incident escalation for any secret or prohibited-data exposure.

# 14. Evidence Package, Review, and Repository Custody

| Artifact | Required Content |
| --- | --- |
| README.md | Purpose, status, scope, truthful determination, navigation |
| Primary V1.1.0 plan | Exact closure object, hierarchy, gates, non-authorities |
| SOURCE_REGISTER.md | Source identities, lifecycle posture, hierarchy, citations |
| AUTHORITY_AND_SCOPE_MATRIX.csv | Allowed/prohibited actions and authority source |
| CURRENT_EVIDENCE_POSTURE.csv | FIN-001..FIN-018 and evidence identity |
| REQUIREMENT_TRACEABILITY_MATRIX.csv | Requirement to source, code, test, provider receipt, result |
| PROVIDER_TEST_SCENARIO_MATRIX.csv | Scenario, environment, object IDs, expected/actual, blocker |
| WEBHOOK_AND_EVENT_CUSTODY_REPORT.md | Signature, replay, retry, ordering, event mapping, minimization |
| SUBSCRIPTION_LIFECYCLE_ASSURANCE_REPORT.md | Provider/local lifecycle and entitlement results |
| RECONCILIATION_AND_CONTROL_TOTAL_REPORT.md | Counts, amounts, objects, variance treatment |
| TAX_CALCULATION_BOUNDARY_REPORT.md | Test calculation and explicit legal/production limits |
| SECRET_AND_DATA_HYGIENE_REPORT.md | Scans, redaction, credential/data controls |
| RESIDUAL_RISK_AND_CONTRADICTORY_EVIDENCE_REGISTER.csv | Residual, dissenting, conflicting evidence |
| FOUNDER_CLOSURE_DISPOSITION.md | Exact closure or continued-open decision |
| Manifest, checksums, validator, negative tests | Package identity and anti-overclaim enforcement |
| Separate custody receipt | Protected merge identity and post-merge rerun results |

## 14.1 Review Standard

Source-authority review.

Technical review of code paths and tests.

Financial-domain review of state and reconciliation claims.

Security/privacy review of evidence handling.

Review of every NOT_APPLICABLE, residual risk, exception, and contradictory item.

Verification that branch-local evidence is not described as protectedly accessioned.

Verification that no output is called independent unless independence is real and documented.

Where the Solo-Founder Compensating Assurance Profile applies, the package must identify the absence of independent human review, use approved compensating controls, preserve dissent and contradictory evidence, and avoid an independent-assurance claim.

## 14.2 Protected Integration and Custody

1.  Founder approval through the authorized process.

2.  Protected merge of the exact approved package.

3.  Final protected SHA and merge lineage recorded.

4.  Mandatory validation and applicable provider read-only checks rerun at the protected head.

5.  Package hashes and evidence identities reverified.

6.  Separate custody receipt protectedly integrated where required.

# 15. Decision States and Permitted Determinations

| State | Permitted Determination |
| --- | --- |
| Founder-approved plan | CGP006_MAP_GAP_0005_CLOSURE_CRITERIA_PLAN_V1_1_0_FOUNDER_APPROVED_PENDING_ACCESSION_AND_CUSTODY_NO_CLOSURE_EFFECT |
| PR #70 subset after merge/custody | CGP006_MAP_GAP_0005_SANDBOX_CATALOGUE_AND_CHECKOUT_EVIDENCE_SUBSET_SATISFIED |
| Required companion to subset | CGP006_MAP_GAP_0005_REMAINS_OPEN_PENDING_PROVIDER_CONNECTED_LIFECYCLE_RECONCILIATION_AND_CLOSURE_DISPOSITION |
| Evidence complete, pending decision | CGP006_MAP_GAP_0005_EVIDENCE_COMPLETE_PENDING_FOUNDER_CLOSURE_DISPOSITION |
| Final Founder closure only | CGP006_MAP_GAP_0005_FINANCIAL_PROVIDER_RUNTIME_EVIDENCE_CLOSED |

## 15.1 Required Continuing Statements

CGP005_TA_APP_GAP_0004_REMAINS_OPEN CGP006_MAP_GAP_0012_DOCUMENT_SIGNATURE_PROVIDER_EVIDENCE_REMAINS_OPEN CGP006_IWP_CANDIDATE_0004_NOT_CLOSED_AS_A_WHOLE_BY_FINANCIAL_SLICE_EVIDENCE BARN_AND_FACILITY_BILLING_NOT_CLOSED_BY_THIS_DISPOSITION CONNECTED_ACCOUNTS_MARKETPLACE_TRANSFERS_AND_PAYOUTS_NOT_AUTHORIZED ACCOUNTING_SYNCHRONIZATION_NOT_CLOSED_BY_THIS_DISPOSITION TAX_FILING_REMITTANCE_AND_LEGAL_COMPLIANCE_NOT_ESTABLISHED PRODUCTION_FINANCIAL_READINESS_NOT_ESTABLISHED_UNLESS_SEPARATELY_DISPOSITIONED NO_PUBLIC_LAUNCH_OR_CUSTOMER_ONBOARDING_AUTHORITY_CREATED

## 15.2 Blocked Determination

The gap remains open if any mandatory authority, provider-authentication, lifecycle, reconciliation, tax-calculation, security, review, or custody condition is absent or contradicted.

# 16. Controlled Execution Sequence

1.  COMPLETED: Founder approved this V1.1.0 plan on August 1, 2026 under ES-FD-CGP006-MAP-GAP-0005-CLOSURE-PLAN-V1.1.0-2026-08-01.

2.  PENDING SEPARATE PROTECTED EXECUTION: Accession the exact approved plan and supporting source/authority records beneath the existing CGP-006 hierarchy, then complete required custody.

3.  Reverify the protected head and reconcile PR #69 and PR #70 against it; rebase, refresh, supersede, or preserve them as directed rather than combining stale branch evidence.

4.  Obtain express authority for provider-connected Stripe sandbox/test assurance and any narrowly necessary implementation correction.

5.  Establish an authorized test webhook endpoint or official forwarding path and synthetic test data.

6.  Execute mandatory provider-connected scenarios against the actual backend and test database.

7.  Produce webhook, lifecycle, tax, reconciliation, control-total, secret, and evidence-custody artifacts.

8.  Correct defects only within authorized scope and rerun affected evidence after material change.

9.  Complete technical, financial-domain, security/privacy, and authority reviews, including contradictory evidence.

10.  Resolve mandatory blockers and prepare the bounded Founder closure disposition.

11.  Merge the exact closure package through protected flow and perform post-merge custody verification.

12.  Update the gap register and status machinery only through separately authorized repository changes.

13.  Preserve unrelated gaps, work-package slices, production gates, and financial programs unless separately dispositioned.

# 17. Change Control, Freshness, and Revalidation

Evidence must be regenerated or expressly revalidated when a material change affects the claim, including:

closure-candidate code commit or protected baseline;

Stripe account, Product, Price, lookup key, amount, interval, active state, or metadata;

webhook endpoint, secret, subscribed events, API version, or event schema;

subscription, invoice, payment, refund, entitlement, tax, or reconciliation logic;

schema, index, idempotency, processing lock, retry, or retention behavior;

environment variables, credential resolver, secret store, or startup validation;

tax settings, registrations, product tax codes, customer location, or automatic-tax behavior;

superior canon, Founder directive, PIA disposition, Code Guide, gap definition, or closure authority;

package content, manifest, checksum, reviewer, or residual-risk disposition.

Evidence freshness is tied to the exact closure-candidate head and provider configuration. A prior successful run is not automatically valid after a material change.

# 18. Founder Approval and Disposition Record

Approval ID: ES-FD-CGP006-MAP-GAP-0005-CLOSURE-PLAN-V1.1.0-2026-08-01 | Timestamp: 2026-08-01T00:01:00-05:00 | Founder statement: "Founder approves documents."

1.  APPROVED: V1.1.0 is approved as the subordinate documentary closure-criteria and assurance plan for CGP006-MAP-GAP-0005.

2.  APPROVED: The proposed location beneath governance/implementation/code-guides/drafting/CGP-006/ is approved, subject to protected repository execution and custody.

3.  CONFIRMED: The plan is bounded to the SaaS subscription financial-provider runtime evidence gap and does not close other gaps or financial programs.

4.  CONFIRMED: Provider-connected Stripe sandbox/test evidence is the ordinary technical closure path.

5.  CONFIRMED: A live transaction requires separate authority and is not automatically required for technical closure of this evidence gap.

6.  NOT AUTHORIZED BY THIS APPROVAL: The provider-connected webhook and lifecycle evidence workstream requires a separate directive with exact scope and controls.

7.  PRESERVED: Final closure review must satisfy the technical, financial-domain, security/privacy, contradictory-evidence, and compensating-assurance standards in this plan. 8.  CONFIRMED: Final gap closure requires completed evidence, express Founder closure disposition, protected integration, authorized status/register update, and required custody.

# Appendix A. Revision Record

| ID | V1.0 Weakness | V1.1.0 Reform | Effect |
| --- | --- | --- | --- |
| R-01 | Generic title/no exact gap | Relabeled around CGP006-MAP-GAP-0005 | Prevents broad financial-gap closure |
| R-02 | Path outside program | Moved beneath CGP-006 drafting hierarchy | Aligns lineage, validators, status, custody |
| R-03 | Direct hierarchy omitted | Added gap, IWP, guides, PIA, PR #69/#70 | Traceable parent-child relationship |
| R-04 | PIA could appear authoritative | Added documentary-only limitation | Prevents authority inflation |
| R-05 | Live transaction universally mandatory | Separated technical closure from production readiness | Removes unsupported requirement |
| R-06 | PR #70 subset called closed gap | Uses evidence-subset token; parent remains open | Prevents premature closure |
| R-07 | Raw evidence language overbroad | Minimum-necessary authenticated evidence | Aligns privacy/security |
| R-08 | No stale/divergent branch treatment | Requires PR #69/#70 refresh/reconciliation | Protects custody integrity |
| R-09 | No FIN-001..018 posture | Added control matrix | Testable closure review |
| R-10 | No contradictory evidence/review rule | Added review integrity and solo-Founder limits | Resists circular assurance |
| R-11 | No revalidation triggers | Added material-change invalidation | Prevents stale proof |
| R-12 | Broad unsourced closure token | Exact gap-bound Founder token | Limits legal/operational meaning |
| R-13 | Plan remained a review candidate | Recorded exact Founder approval while preserving separate accession, execution, evidence, and closure gates | Creates documentary approval without authority inflation |

# Appendix B. Proposed Repository Package Structure

governance/implementation/code-guides/drafting/CGP-006/SAAS_SUBSCRIPTION_FINANCIAL_PROVIDER_RUNTIME_EVIDENCE_GAP_CLOSURE_CRITERIA_AND_ASSURANCE_PLAN_V1_1/ ├── README.md ├── CGP006_MAP_GAP_0005_CLOSURE_CRITERIA_AND_ASSURANCE_PLAN_V1_1_0.md ├── SOURCE_REGISTER.md ├── AUTHORITY_AND_SCOPE_MATRIX.csv ├── CURRENT_EVIDENCE_POSTURE.csv ├── REQUIREMENT_TRACEABILITY_MATRIX.csv ├── PROVIDER_TEST_SCENARIO_MATRIX.csv ├── WEBHOOK_AND_EVENT_CUSTODY_REPORT.md ├── SUBSCRIPTION_LIFECYCLE_ASSURANCE_REPORT.md ├── RECONCILIATION_AND_CONTROL_TOTAL_REPORT.md ├── TAX_CALCULATION_BOUNDARY_REPORT.md ├── SECRET_AND_DATA_HYGIENE_REPORT.md ├── RESIDUAL_RISK_AND_CONTRADICTORY_EVIDENCE_REGISTER.csv ├── FOUNDER_CLOSURE_DISPOSITION.md ├── PACKAGE_MANIFEST.json ├── CHECKSUM_MANIFEST.sha256 ├── validators/ └── tests/

Store the post-merge custody receipt in the established Code Guide receipt path or the path selected by Founder directive.

# Appendix C. Terminal Boundary Statements

FOUNDER_APPROVED_PENDING_PROTECTED_REPOSITORY_ACCESSION_AND_CUSTODY_NO_GAP_CLOSURE_EFFECT CGP006_MAP_GAP_0005_REMAINS_OPEN PR_69_EVIDENCE_CANDIDATE_NOT_PROTECTEDLY_ACCESSIONED PR_70_EVIDENCE_CANDIDATE_NOT_PROTECTEDLY_ACCESSIONED IMPLEMENTATION_AUTHORITY_NOT_CREATED_BY_THIS_PLAN PROVIDER_ACTIVATION_AUTHORITY_NOT_CREATED_BY_THIS_PLAN LIVE_PAYMENT_AUTHORITY_NOT_CREATED_BY_THIS_PLAN PRODUCTION_FINANCIAL_READINESS_NOT_ESTABLISHED NO_CUSTOMER_FUNDS_MOVEMENT_AUTHORIZED NO_DEPLOYMENT_PILOT_PRODUCTION_OR_PUBLIC_LAUNCH_AUTHORITY_CREATED UNRELATED_GAPS_AND_FINANCIAL_PROGRAMS_REMAIN_UNCHANGED

# Appendix D. Repository Sources Reviewed for V1.1.0

docs/canon/CANON_INDEX.md

docs/canon/companions/EQUINESYNC_CONSTITUTIONAL_AUTHORITY_MATRIX_V1_2.md

docs/canon/MASTER_FINANCIAL_TRUTH_AND_RESPONSIBILITY_MODEL_V2_1.md

docs/canon/MASTER_EXTERNAL_ARCHITECTURE_AND_ADAPTER_MODEL_V2_0.md

governance/pia/items/09_billing_payments_financial_operations/founder_disposition/ITEM_09_BPF_FOUNDER_DISPOSITION_RECORD_EXECUTED.md

governance/implementation/code-guides/PROGRAM_STATUS.md

governance/implementation/code-guides/drafting/CGP-006/REPOSITORY_SPECIFIC_IMPLEMENTATION_MAPPING_AND_CURRENT_STATE_GAP_AUDIT_V1/CURRENT_STATE_GAP_REGISTER.csv

governance/implementation/code-guides/drafting/CGP-006/REPOSITORY_SPECIFIC_IMPLEMENTATION_MAPPING_AND_CURRENT_STATE_GAP_AUDIT_V1/IMPLEMENTATION_WORK_PACKAGE_CANDIDATE_BACKLOG.csv

PR #69: STRIPE_FINANCIAL_PROVIDER_RUNTIME_EVIDENCE_V1 package

PR #70: docs/assurance/stripe_sandbox_catalog package and code/test changes